DockTech V1 — Jaae Work Document

Backend / FastAPI / Application API

Project: DockTech — Intelligent Freight Forecasting & Chartering Decision Support System

Role: Jaae — Backend / API / Application Services

# 1. Main Objective

Build the FastAPI backend/application layer that connects the React frontend, Supabase PostgreSQL database, and DockTech domain/ML services. The backend is the authoritative application layer for business logic and orchestration.

High-level flow:

React Frontend → FastAPI → Application/Domain Services → Repositories/Database + ML/Decision Modules

# 2. Source of Truth

All implementation must follow the frozen project sources in this order:

PRD.md

DATA_DICTIONARY.md

ARCHITECTURE.md

DESIGN.md

RULES.md

SYNTHETIC_DATA_DESIGN.md

Existing Supabase migration/schema

Generated reference data

Do not create a competing architecture, schema, database, or data contract. If something is unclear, stop and ask Bhavesh rather than redefining the contract.

# 3. Current Project Foundation

The database foundation is already implemented. Supabase PostgreSQL contains the frozen V1 schema with 16 tables and the 9 reference datasets have been seeded successfully.

Reference tables:

ports

berths

vessel_classes

routes

freight_rates

commodity_prices

fuel_prices

port_activity

scenario_defaults

Application tables:

user_profiles

cargo_requests

forecast_runs

forecast_points

scenarios

recommendations

audit_logs

Reference data currently contains 259,589 validated records. Do not reseed or redesign this foundation.

# 4. Backend Architecture Responsibility

The backend should follow the frozen layered architecture rather than putting all logic into route files.

Use the existing architectural separation:

API / route layer — HTTP requests, validation, authentication dependencies, response mapping

Service layer — application workflows and orchestration

Domain layer — pure business rules where applicable

Repository / integration layer — database and external/infrastructure access

ML layer — forecasting/model integration

FastAPI is the authoritative backend for business logic. React should not directly query Supabase application tables.

# 5. Authentication & Authorization

Supabase Auth is the identity/session system. FastAPI must verify the authenticated user/session and apply server-side authorization before protected application operations.

Do not store passwords in the application database.

Use the existing user_profiles.auth_user_id relationship.

Do not expose the Supabase service-role key to React.

Keep service-role database access server-side only.

Respect the existing RLS/security design.

Do not invent a second authentication system unless the source-of-truth documents explicitly require it.

# 6. Application APIs / Workflows

Build the backend APIs required to support the PRD workflow. Exact URL naming should follow the existing project conventions; the following are functional responsibilities rather than permission to change the schema.

| Area | Backend responsibility | Uses |
| --- | --- | --- |
| Cargo Requests | Create, validate, retrieve cargo requirements | cargo_requests + reference data |
| Feasibility | Call the vessel-port feasibility service and return structured result | ports, berths, vessel_classes, routes |
| Forecast | Create forecast run and persist forecast points returned by ML service | forecast_runs + forecast_points |
| Scenarios | Run/persist BASELINE, ADVERSE and FAVORABLE scenario results | scenarios + cost/risk services |
| Recommendation | Orchestrate forecast + feasibility + cost + scenario outputs and persist recommendation | recommendations |
| Audit Logs | Record required application actions and expose authorized retrieval | audit_logs |

# 7. Cargo Request Handling

The backend must validate the core cargo inputs before invoking downstream services.

Commodity

Cargo volume in MT

Origin port

Destination port

Delivery window / required dates

Contract horizon

Use the canonical vocabulary and units from DATA_DICTIONARY.md. Do not invent alternative commodity names, vessel classes, or units.

# 8. Forecast Integration

Member 2 owns the forecasting/ML implementation. Member 3 owns the backend integration of that module.

The backend should be able to:

Accept the required route/vessel/freight-unit/horizon inputs.

Call the forecasting service through a clean interface.

Create a forecast_run record.

Persist forecast points.

Return structured forecast data to the frontend.

Preserve training_data_end_date and model/version metadata.

Backend → Forecast Service → Forecast Result → forecast_runs + forecast_points → API response

# 9. Vessel-Port Feasibility Integration

Member 4 owns the feasibility logic. Member 3 should expose it through the API and integrate its result into the application workflow.

The backend must not duplicate the feasibility rules inside route handlers.

Call the feasibility service.

Return feasible/not-feasible status.

Return clear reasons/constraints.

Pass the result to downstream cost/recommendation workflows.

# 10. Cost & Recommendation Integration

Bhavesh owns the overall cost and recommendation/decision-engine integration. Member 3 should provide the API/service orchestration needed to invoke these components.

The intended application flow is:

Cargo Request → Feasibility → Forecast → Vessel Comparison/Cost → Scenarios → Recommendation → Response

Do not implement independent recommendation rules in API route files. Keep domain/decision logic in the appropriate service/domain module.

# 11. Scenario Integration

Use the frozen scenario vocabulary:

BASELINE

ADVERSE

FAVORABLE

The backend should accept/request scenario analysis and persist the resulting scenario records. Do not redefine scenario assumptions.

# 12. Audit Logging

The V1 schema already contains audit_logs. The backend should provide the integration point for recording important application actions once the audit service is available.

Record authenticated user where applicable.

Record action.

Record entity type and entity ID.

Record relevant details without exposing secrets.

Provide authorized retrieval if required by the frontend/admin workflow.

# 13. Error Handling

The API must return useful, consistent errors rather than leaking database or implementation details.

Validate request data at the API boundary.

Handle missing reference data.

Handle insufficient port activity/fuel data according to the frozen error semantics.

Handle infeasible vessel/port combinations clearly.

Handle forecasting/model failures safely.

Use appropriate HTTP status codes.

Do not expose passwords, tokens, service-role keys, or database credentials.

# 14. What You Must NOT Do

Do not create SQLite or another parallel database.

Do not create a second Supabase schema.

Do not modify the frozen 16-table schema without explicit approval.

Do not create another synthetic-data generator.

Do not modify the canonical reference CSV schemas.

Do not let React directly query Supabase application tables.

Do not put business logic directly into route handlers.

Do not duplicate ML, feasibility, cost, or recommendation logic inside APIs.

Do not add unrelated live external integrations.

Do not change PRD/architecture/data-dictionary decisions independently.

# 15. Expected Deliverables

FastAPI backend structure aligned with the existing architecture

Application API routes

Request/response schemas

Authentication/authorization dependencies

Database/repository integration

Cargo request workflow

Forecast persistence/integration

Scenario persistence/integration

Recommendation persistence/integration

Audit-log integration

Consistent API error handling

Unit/integration tests

API documentation

# 16. Initial Antigravity Prompt

You are working on the DockTech project.

DockTech is an Intelligent Freight Forecasting & Chartering Decision Support System for bulk cargo procurement to the East Coast of India.

You are Member 3 and your responsibility is:
BACKEND + FASTAPI + APPLICATION APIs + SERVICE/REPOSITORY INTEGRATION.

SOURCE OF TRUTH:
PRD.md
→ DATA_DICTIONARY.md
→ ARCHITECTURE.md

DESIGN.md

RULES.md
→ SYNTHETIC_DATA_DESIGN.md
→ Existing Supabase migration/schema
→ Generated reference data

Read and understand these before changing code. Do not redefine their contracts.

CURRENT PROJECT STATUS:

The project foundation is already complete:
- PRD, data dictionary, architecture and synthetic-data design are frozen.
- 9 canonical reference datasets exist.
- The reference-data validator passes.
- Supabase V1 schema has been created.
- Reference data has been seeded successfully.
- Total reference data: 259,589 records.
- The V1 schema contains 16 canonical tables.

REFERENCE TABLES:
ports
berths
vessel_classes
routes
freight_rates
commodity_prices
fuel_prices
port_activity
scenario_defaults

APPLICATION TABLES:
user_profiles
cargo_requests
forecast_runs
forecast_points
scenarios
recommendations
audit_logs

YOUR PRIMARY RESPONSIBILITY:

Build the FastAPI backend/application layer that connects:
React frontend
→ FastAPI
→ application/domain services
→ repositories/database
→ ML/feasibility/cost/scenario/recommendation modules

ARCHITECTURE RULES:

- FastAPI is the authoritative backend for business logic.
- React must not directly query Supabase application tables.
- Supabase Auth is the identity/session system.
- Supabase PostgreSQL is the application/reference database.
- Service-role access must remain server-side.
- Keep API, service, domain, repository/integration and ML responsibilities separated.
- Do not put business rules directly into route handlers.

BACKEND RESPONSIBILITIES:

1. Cargo request APIs
2. Forecast integration and persistence
3. Feasibility integration
4. Scenario integration and persistence
5. Recommendation integration and persistence
6. Audit-log integration
7. Authentication/authorization dependencies
8. Request validation
9. Error handling
10. API tests and documentation

APPLICATION FLOW:

Cargo Request
→ Feasibility
→ Freight Forecast
→ Vessel Comparison / Cost
→ Scenario Analysis
→ Recommendation
→ Dashboard/API response

CARGO REQUEST:

Validate canonical:
- commodity
- cargo volume
- origin
- destination
- delivery window
- contract horizon

FORECAST INTEGRATION:

Member 2 owns the forecasting implementation.

The backend should call a clean forecasting interface conceptually like:
forecast(route_id, vessel_class_id, freight_unit, horizon)

Then persist the appropriate:
forecast_runs
forecast_points

Preserve model/version and training_data_end_date information.

FEASIBILITY INTEGRATION:

Member 4 owns feasibility logic.

The backend should call that service rather than duplicate the rules.

Expose:
- feasible/not feasible
- reasons/constraints
- relevant vessel/port result

SCENARIO:

Use only:
BASELINE
ADVERSE
FAVORABLE

Do not redefine scenario assumptions.

RECOMMENDATION:

Bhavesh owns the overall cost/recommendation decision logic.

The backend should orchestrate the required services and persist:
recommendations

Do not create a separate recommendation algorithm inside route files.

AUDIT LOGGING:

Use the existing audit_logs table and integrate recording of important authenticated application actions. Never log passwords, tokens, service-role keys or other secrets.

AUTHENTICATION:

Use Supabase Auth and the existing user_profiles.auth_user_id relationship. Do not create a second password/authentication system.

DATABASE:

Use the existing Supabase PostgreSQL schema. Do not create SQLite, another database, or another schema.

ERROR HANDLING:

Implement consistent validation and errors for:
- invalid requests
- missing reference data
- insufficient required data
- infeasible vessel/port combinations
- forecasting/model failures
- database failures

Do not leak internal credentials or raw sensitive implementation details.

DO NOT:
- redesign the database
- modify the frozen data dictionary
- modify the architecture
- create a parallel synthetic-data system
- create SQLite
- allow React to query Supabase application tables directly
- duplicate ML/feasibility/cost/recommendation logic in API routes
- add unrelated live external integrations

FIRST TASK — ANALYSIS ONLY:

Do NOT immediately start coding.

First inspect the repository and read:
PRD.md
DATA_DICTIONARY.md
ARCHITECTURE.md
SYNTHETIC_DATA_DESIGN.md

Then inspect:
supabase/migrations/20260922000000_create_docktech_v1_schema.sql
backend/
scripts/
existing requirements/configuration

Also inspect the current Git branch and existing FastAPI code.

Then report:

1. Current backend structure.
2. Existing FastAPI routes/services/models.
3. Existing database integration.
4. Existing authentication implementation.
5. What backend work is already complete.
6. What is missing for the PRD workflow.
7. Proposed files/modules to create or modify.
8. API/service boundaries and dependencies.
9. Testing plan.

STOP after this analysis and wait for approval before implementing.

Do not make unrelated changes.

# 17. Git Workflow

Use the team's personal-branch → version1 workflow. Replace <member-branch> with the actual personal branch name.

git checkout version1

git pull origin version1

git checkout <member-branch>

git merge version1

# Work only on <member-branch>

git status

git add <specific-files>

git commit -m "feat: implement backend APIs"

git push origin <member-branch>

Do not push directly to version1. When the work is ready, first bring the latest version1 into the personal branch, resolve conflicts, run tests, and push the personal branch.

git checkout version1
git pull origin version1
git checkout <member-branch>
git merge version1

Then open a Pull Request: <member-branch> → version1. Bhavesh reviews and merges it. After integration, the team tests version1. Only the agreed release process should move version1 toward main.

# 18. Definition of Done

FastAPI backend follows the frozen architecture.

Protected application APIs work.

Cargo requests can be validated and persisted.

Forecast service can be called and forecast results persisted.

Feasibility service can be called without duplicated rules.

Scenario results can be persisted using frozen scenario types.

Recommendation service can be orchestrated and persisted.

Audit logging is integrated where required.

Authentication/authorization works with the existing Supabase Auth design.

Errors are handled consistently.

Tests pass.

No frozen schema/data/architecture contracts were changed.

Personal branch is pushed and PR is ready for review.